Forestry Equipment Sales — Feature Implementation Recommendations

Reference Audit: FES-Overall-Offers.md (Score: 9.1/10)

Target Score: 9.5+/10

Date: April 7, 2026

---

Completed Features

1.4 Related Equipment / Internal Linking — COMPLETED

Status: COMPLETED (already existed)

ListingDetail.tsx includes both "Market Match" and "Similar Equipment" sections (lines 1617-1758), providing related-equipment recommendations and internal linking out of the box.

•  Similarity query (same category + manufacturer + price range) — DONE

•  "Similar Equipment" section on ListingDetail.tsx — DONE

•  "Market Match" section on ListingDetail.tsx — DONE

3.1 Content Depth — COMPLETED

Status: COMPLETED (already existed)

manufacturerContent.ts contains 30+ manufacturer buying guides; subcategoryContent.ts covers 14 subcategories with overviews and buying tips. Equipment comparison tool is live at /compare.

•  Manufacturer buying guides (per brand) — DONE (30+ guides in manufacturerContent.ts)

•  Category-specific educational content — DONE (14 subcategories in subcategoryContent.ts)

•  Equipment comparison tool — DONE (live at /compare)

Equipment Comparison Tool — COMPLETED

Status: COMPLETED (already existed)

Full comparison functionality is available at /compare, allowing side-by-side equipment evaluation.

---

Priority 1: High-Impact Feature Gaps (Remaining)

1.1 Push Notifications (Web Push via FCM)

Current: No push notifications

Target: Real-time browser push for outbid alerts, new listings, price drops

| Task | Effort | Impact |
| --- | --- | --- |
| Configure Firebase Cloud Messaging in frontend | 4 hours | HIGH |
| Add service worker for background push | 4 hours | HIGH |
| Create notification permission UX flow | 4 hours | MEDIUM |
| Wire push triggers into auction outbid, new listing, price drop events | 8 hours | HIGH |
| Add notification preferences to user settings | 4 hours | MEDIUM |
| **Total** | **24 hours** |  |

1.2 Equipment Video Support

Current: Image-only listings

Target: Video uploads with playback on listing detail pages

| Task | Effort | Impact |
| --- | --- | --- |
| Add video upload field to listing form | 4 hours | MEDIUM |
| Configure Cloud Storage video policies | 2 hours | LOW |
| Add video player component to ListingDetail.tsx | 4 hours | HIGH |
| Generate video thumbnail on upload (Cloud Function) | 6 hours | MEDIUM |
| Add VideoObject JSON-LD structured data | 2 hours | MEDIUM |
| **Total** | **18 hours** |  |

1.3 Equipment Reviews & Ratings

Current: No review system

Target: Verified buyer reviews on dealer storefronts

| Task | Effort | Impact |
| --- | --- | --- |
| Create reviews Firestore collection with schema validation | 4 hours | HIGH |
| Add review submission form (post-purchase) | 6 hours | HIGH |
| Display reviews on SellerProfile page | 4 hours | HIGH |
| Add AggregateRating JSON-LD schema | 2 hours | HIGH (SEO) |
| Review moderation in admin dashboard | 6 hours | MEDIUM |
| **Total** | **22 hours** |  |

---

Priority 2: Medium-Impact Improvements (Remaining)

2.1 Advanced Search Features

| Feature | Effort | Impact |
| --- | --- | --- |
| Map-based search with pins for each listing | 12 hours | HIGH |
| Autocomplete suggestions in search bar | 6 hours | MEDIUM |
| Recent searches dropdown | 3 hours | LOW |
| Search result sharing (URL preserves all filters) | 4 hours | MEDIUM |

2.2 Messaging / Inbox System

| Feature | Effort | Impact |
| --- | --- | --- |
| In-app inbox for buyer-seller messaging | 20 hours | HIGH |
| Real-time message notifications via WebSocket | 8 hours | HIGH |
| Attachment support in messages | 6 hours | MEDIUM |
| Message templates for common seller responses | 4 hours | LOW |

2.3 Equipment Inspection Reports

| Feature | Effort | Impact |
| --- | --- | --- |
| Structured inspection form (engine, hydraulics, electrical) | 8 hours | HIGH |
| PDF report generation | 6 hours | MEDIUM |
| Attach inspection report to listing | 4 hours | MEDIUM |
| Third-party inspector verification badge | 4 hours | HIGH |

---

Priority 3: Nice-to-Have Enhancements (Remaining)

3.2 Mobile App (PWA Enhancement)

| Feature | Effort | Impact |
| --- | --- | --- |
| Offline listing browsing (service worker cache) | 12 hours | MEDIUM |
| Add-to-homescreen prompt optimization | 4 hours | LOW |
| Mobile camera integration for listing photos | 8 hours | MEDIUM |
| Barcode/serial number scanner | 10 hours | LOW |

3.3 Remaining Content Depth

| Feature | Effort | Impact |
| --- | --- | --- |
| Equipment pricing guides / market data | 12 hours | HIGH |
| Seasonal buying tips (blog content) | 8 hours | MEDIUM |

---

Implementation Timeline (Updated April 7, 2026)

| Phase | Features | Duration | Score Impact |
| --- | --- | --- | --- |
| **Already Complete** | Related Equipment, Content Depth, Comparison Tool | -- | Reflected in 9.1 baseline |
| Sprint 1 | Push notifications + Video support | 2 weeks | +0.1 |
| Sprint 2 | Reviews & Ratings + Inspection reports | 2 weeks | +0.1 |
| Sprint 3 | Advanced search + Messaging | 3 weeks | +0.1 |
| Sprint 4 | PWA enhancements + Remaining content | 2 weeks | +0.1 |
| **Total** |  | **9 weeks** | **9.1 → 9.5+** |