Forestry Equipment Sales — Architecture Implementation Recommendations

Reference Audit: Architectural-System.md (Score: 9.1/10)

Target Score: 9.5+/10

Date: April 7, 2026

---

Priority 1: Immediate Architecture Improvements

1.1 Automated CI/CD Pipeline — COMPLETED

Status: COMPLETED

Outcome: Four GitHub Actions workflows already in place: deploy-production.yml, deploy-staging.yml, pr-preview.yml, firestore-backup.yml. Full automated pipeline covers PR preview deployments, staging auto-deploy, production deploy, and scheduled Firestore backups.

PR → Lint → Type-check → Test → Build → Deploy (staging/preview)
Merge to main → Deploy (production)
Release tag → Deploy (production) + Tag
Firestore → Scheduled backup

No further work required.

1.2 Environment Configuration Hardening — COMPLETED

Status: COMPLETED

Outcome: Stripe secrets standardized in a unified serverConfig object with fail-fast validation at startup. Production dependencies are pinned. All required environment variables are validated on boot, preventing silent misconfiguration.

No further work required.

1.3 API Response Standardization

Status: Pending (future work)

Current: Mixed response formats across 40+ endpoints

Target: Consistent envelope pattern

// Standard success response
{ success: true, data: { ... }, meta?: { page, limit, total } }
// Standard error response
{ success: false, error: { code: "VALIDATION_ERROR", message: "..." } }

| Task | Effort |
| --- | --- |
| Create `apiResponse` helper (success, error, paginated) | 2 hours |
| Create error code enum with user-friendly messages | 2 hours |
| Refactor top 20 most-used endpoints to use standard envelope | 8 hours |
| Add response type definitions for frontend consumption | 3 hours |
| **Total** | **15 hours** |

---

Priority 2: Scalability Improvements

2.1 Redis Caching Layer

Status: Pending (future work)

Current: CDN + Firebase in-memory caching only

Target: Redis for hot data with TTL-based invalidation

| Data | Cache Strategy | TTL |
| --- | --- | --- |
| Taxonomy (categories, manufacturers, models) | Cache-aside | 1 hour |
| Listing detail (by slug) | Cache-aside | 5 min |
| Search results (by query hash) | Cache-aside | 2 min |
| User session/entitlements | Cache-aside | 15 min |
| Rate limit counters | Native Redis | 1 min |

| Task | Effort |
| --- | --- |
| Set up Redis instance (Upstash serverless or Cloud Memorystore) | 3 hours |
| Create Redis client wrapper with connection pooling | 3 hours |
| Implement cache-aside pattern for taxonomy reads | 4 hours |
| Implement cache-aside for listing detail | 4 hours |
| Add cache invalidation on write operations | 4 hours |
| Add cache hit/miss metrics to monitoring | 2 hours |
| **Total** | **20 hours** |

2.2 Database Query Optimization

Status: Pending (future work)

Current: All reads go directly to Firestore

Target: Optimized read patterns with composite indexes

| Task | Effort |
| --- | --- |
| Audit Firestore index usage (identify missing composite indexes) | 3 hours |
| Add composite indexes for common search filter combinations | 2 hours |
| Optimize listing search query to use PostgreSQL for complex filters | 8 hours |
| Add query performance logging (slow query detection) | 3 hours |
| **Total** | **16 hours** |

2.3 Image CDN Migration

Status: Pending (future work)

Current: Firebase Storage with manual variant generation

Target: On-demand image transformation CDN

| Task | Effort |
| --- | --- |
| Evaluate Cloudinary, imgix, or Cloudflare Images | 4 hours |
| Migrate image URLs to CDN transformation URLs | 6 hours |
| Add responsive image srcset generation | 4 hours |
| Remove on-upload variant generation (simplify Cloud Function) | 3 hours |
| **Total** | **17 hours** |

---

Priority 3: Monitoring & Observability

3.1 Complete Sentry Integration — PARTIALLY COMPLETE

Status: PARTIALLY COMPLETE (scaffold ready, needs DSN activation)

Outcome: Sentry scaffold is in place with DSN configuration wired up. initializeBrowserSentry() is integrated into the application bootstrap. Remaining work is operational: create the Sentry project, set the DSN, and enable source map uploads.

| Task | Status | Effort |
| --- | --- | --- |
| ~~Create Sentry scaffold with DSN config~~ | Done | -- |
| ~~Integrate `initializeBrowserSentry()` in main.tsx~~ | Done | -- |
| Create Sentry project, obtain DSN | Remaining | 30 min |
| Set `VITE_SENTRY_DSN` in production env | Remaining | 30 min |
| Enable source map uploads in build pipeline | Remaining | 2 hours |
| Set up Sentry alerts for new errors | Remaining | 1 hour |
| Configure server-side Sentry in Cloud Functions | Remaining | 2 hours |
| **Remaining Total** |  | **6 hours** |

3.2 Firebase Performance Monitoring

Status: Pending (future work)

Current: Scaffold exists, feature-flagged off

Target: Active performance monitoring with custom traces

| Task | Effort |
| --- | --- |
| Set `VITE_ENABLE_FIREBASE_PERFORMANCE=true` in production | 30 min |
| Verify auto-traces appear in Firebase Console | 1 hour |
| Add custom traces for critical user flows (search, checkout, bid) | 3 hours |
| Set up performance alerts for LCP/FID/CLS regression | 1 hour |
| **Total** | **5.5 hours** |

3.3 Structured Logging

Status: Pending (future work)

Current: Console.log with varying formats

Target: Structured JSON logging with correlation IDs

| Task | Effort |
| --- | --- |
| Add request ID middleware (correlation ID per request) | 2 hours |
| Replace console.log with structured logger (pino or winston) | 4 hours |
| Add log levels (error, warn, info, debug) | 2 hours |
| Configure Cloud Logging integration | 2 hours |
| **Total** | **10 hours** |

---

Priority 4: Code Architecture

4.1 Test Coverage — COMPLETED

Status: COMPLETED

Outcome: Test suite expanded to 523 tests across 46 files, covering billing, equipment services, admin flows, SEO components, email templates, account entitlements, and privileged admin logic. Critical paths have adequate coverage.

No further work required.

4.2 Security Hardening (CSP, CORS, reCAPTCHA) — COMPLETED

Status: COMPLETED

Outcome: Content Security Policy headers configured via Helmet, CORS whitelist enforced, and reCAPTCHA v3 integrated on public-facing forms (inquiry, registration, contact). Security middleware is active in production.

No further work required.

4.3 Extract Server.ts Middleware

Status: Pending (future work)

Current: Large server.ts with inline middleware

Target: Modular middleware files

| Task | Effort |
| --- | --- |
| Extract auth middleware to `middleware/auth.ts` | 2 hours |
| Extract rate limiting config to `middleware/rateLimiting.ts` | 2 hours |
| Extract CORS config to `middleware/cors.ts` | 1 hour |
| Extract CSP/Helmet config to `middleware/security.ts` | 1 hour |
| Extract route handlers to `routes/*.ts` files | 8 hours |
| **Total** | **14 hours** |

4.4 API Versioning Strategy

Status: Pending (future work)

| Task | Effort |
| --- | --- |
| Add `/api/v1/` prefix to all routes | 3 hours |
| Create version routing middleware | 2 hours |
| Add backward-compatible redirects | 1 hour |
| Document versioning policy | 1 hour |
| **Total** | **7 hours** |

---

Corrections from Initial Audit

The initial audit contained two inaccuracies that have been corrected:

functions/index.js is modular, not a monolith. The file imports and re-exports 29 separate modules (billing, email, admin, dealer feeds, etc.), acting as an orchestration entry point rather than a single monolithic file.

Changelog page exists. A changelog page is live at /changelog, providing users with a public record of platform updates.

---

Infrastructure Cost Optimization

Current Estimated Costs (30K page views/day)

| Service | Current | Optimized | Savings |
| --- | --- | --- | --- |
| Firestore reads | $50-$120 | $25-$60 (with Redis cache) | 50% |
| Cloud Functions | $25-$60 | $20-$45 (with cold start optimization) | 20% |
| Firebase Storage | $10-$25 | $8-$15 (with CDN offloading) | 30% |
| Cloud SQL | $30-$75 | $30-$75 (no change) | 0% |
| **Total** | **$271-$565** | **$200-$415** | **~25%** |

---

Remaining Implementation Timeline

| Phase | Items | Duration | Score Impact |
| --- | --- | --- | --- |
| Sprint 1 | Sentry DSN activation + Firebase Performance Monitoring | 1 week | +0.1 |
| Sprint 2 | Redis cache + API standardization | 3 weeks | +0.2 |
| Sprint 3 | Server.ts extraction + API versioning | 2 weeks | +0.1 |
| Sprint 4 | Structured logging + Image CDN | 2 weeks | +0.1 |
| **Total** |  | **~8 weeks** | **9.1 -> 9.5+** |

Completed Items Summary

| Item | Status | Original Effort |
| --- | --- | --- |
| 1.1 Automated CI/CD Pipeline | COMPLETED (already existed) | 11.5 hours saved |
| 1.2 Environment Configuration Hardening | COMPLETED | 8 hours saved |
| 3.1 Sentry Integration (scaffold) | PARTIALLY COMPLETE | ~1 hour done, ~6 hours remaining |
| 4.1 Test Coverage (523 tests, 46 files) | COMPLETED | 20 hours saved |
| 4.2 Security Hardening (CSP, CORS, reCAPTCHA) | COMPLETED | -- |